## Slide 1: Music management web app Presentation
Neel Dudhia

## Slide 2: Introduction

## Slide 3: Technologies
Back end:
  JAVA
  Spring
Front End:
  HTML
  CSS
  JavaScript
Database:
  MySQL server
Testing:
  JUnit
  Mockito
  Selenium
Build tool:
  Maven
Version Control:
  Git
Scrum Board:
  Jira
Statistical Analysis:
  SonarQube
Notes: The back end was developed in JAVA using the spring boot framework. Spring is an inversion of control container which essentially handles the core functionalities and allows spring to take control of creating instances of classes or beans. The back end used spring boot. The front end and back end connection was managed by Spring web and the the Datatbase and back end was managed by spring data. There were 3 main classes used , the domain class which was annotated by the @Entity component, the controller which was annotated by the @RestController anotation ( allowing us to return data in JSON format) , and the service class annotated by the @Service component. The controller allowed us to make API requests to the database. The 5 types of request were get, post, put, and delete.
For the front end we learned to design the web page in html making use of the bootstrap to make the page more responsive and user friendly. This was connected to a js file which would make axios api requests to the back end which connected the logic and presentation layers I was talking about before.
In testing we used x, y, z and the project was complied on the main branch using maven.
I was also able to further develop my Git and Jira skills .

## Slide 4: ERD DIAGRAM

## Slide 5: Risk Assessment
Description | Evaluation | Likelihood | Responsibility | Impact Level | Response | Control Measures
1.Software issues | Issues with software being temperamental can cause a bottleneck in the development cycle | Medium | Developer | Medium | Ensure that all software is up to date. | Restarting computer Maven -> Update project
2. Security | Possibility of viruses when downloading different software from internet | Low | Developer | High | Be careful when downloading things from internet. Read through description and check URL to ensure it is the right download | Use VPN to protect personal data Anit-Virus Software
3. Human error | Errors occurring to tiredness or silly mistakes. Can lead to loss of code | Low | Developer | High | Take regular breaks and carefully check over code before submitting | Request at least one code review before merging branches
4.Scope of work | Poorly specifying and scope creep can lead to a failure of meeting time constraints + not satisfying MYP | Medium | Project Mangers | Medium | Replan the scope at each iteration. Create effective sprints with effective user stories and acceptance criteria | AGILE principles

## Slide 6: Version Control

## Slide 7: JIRA

## Slide 8: Initial Backlog

## Slide 9: Final Backlog

## Slide 10: Acceptance Criteria & Linked Issues

## Slide 11: Sprint 1

## Slide 12: Sprint 2 – DAY 1

## Slide 13: Sprint 2 – Day 2

## Slide 14: Sprint 2 – Day 4

## Slide 15: Burndown Chart

## Slide 16: Testing

## Slide 17: Coverage

## Slide 18: Unit Testing

## Slide 19: Integration Testing

## Slide 20: Selenium Page

## Slide 21: Selenium Test

## Slide 22: SonarQube

## Slide 23: Bugs
Notes: First I tackled the bugs . The bugs stated to call
Adding optionals is present and surrounding with throws exception. I then created a dedicated expception called song not found exception which extended file not found exception. It then asked me to review some code regarding cross origin implemented due to CORS policy error on the front end. I reviewed the code and decided nothing was to be done .

## Slide 25: Demonstration

## Slide 26: Sprint Review

## Slide 28: Sprint Retrospective
What went well?
What could be improved?